Work Breakdown Structure

1. Project Initialization.

1.1 Define Project Scope

  - Assemble Project Team

1.3 Develop Project Plan

1.4 Identify Stakeholders

2. Discover and understand the details of all aspects of the problem.

1- Meet with the Purchasing Department manager => 4 hours

2- Meet with several purchasing agents => 4 hours

3- Identify and define use cases => 5 hours

4- Identify and define information requirements => 1 hour

5- Develop workflows and descriptions for the use cases => 6 hours

3. Design the components of the solution to the problem.

1- Design (lay out) input screens, output screens, and reports => 10 hours

2- Design and build database (attributes, keys, indexes) => 3 hours

3- Design overall architecture => 5 hours

4- Design program details => 5 hours

4. Build the components and integrate everything into the solution.

1- Code and unit test GUI layer programs => 18 hours

2- Code and unit test Logic layer programs => 10 hours

5. Perform all system-level tests and then deploy the solution.

1- Perform system functionality tests => 4 hours

2- Perform user acceptance test => 7 hours

6. Deployment.

- 6.1 Prepare Deployment Plan

- 6.2 Set Up Production Environment

- 6.3 Deploy System

- 6.4 Conduct Post-Deployment Testing